Weekly Report

13/07/2026 – 19/07/2026

Group ID: 01

Project Name: GymHub

Prepared by: Trần Thái Vỹ

Team members:

24127073 - Khả Phước Lộc: Project Manager, Frontend Developer

24127041 - Hoàng Trung Hiếu: Backend Developer, Database Management, Tester

24127125 - Nguyễn Thanh Phát Thịnh: Frontend Developer

24127264 - Trần Thái Vỹ: Backend Developer, Tester

# Achievements since last week:

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | BE_Memberships_Information (SP-35) BE_Memberships_renewal (SP-36) BE_Member_initiate_payment (SP-39) BE_Admin_confirm_refuse_user_payment (SP-40) | 19/07/2026 | Hoàng Trung Hiếu | 100% |
| 2 | FE_UserProfile (SP-37) FE_Membership (SP-38) FE_Admin_payment (SP-42) FE_Report_Revenue (SP-45) FE_AdminStatistic_Occupancy (SP-46) FE_AdminStatisitc_Membership (SP-47) | 19/07/2026 | Khả Phước Lộc | 100% |
| 3 | FE_Member_payment (SP-41) FE_AdminStatisitc_Streaks_Workouts_Exercise (SP-48) FE_AdminStatistic_User (SP-49) FE_AdminStatistic_Streaks (SP-50) | 19/07/2026 | Nguyễn Thanh Phát Thịnh | 100% |
| 4 | BE_AdminDashboard_all_features (SP-44) | 19/07/2026 | Trần Thái Vỹ | 100% |

# Issues and impacts:

- The technical linkage between the Gym Plan and Membership components will be investigated and resolved. (Responsible: Hoàng Trung Hiếu, Action date: Jul 13th, 2026)

- The business logic regarding users purchasing multiple gym plans simultaneously is to be formally defined and implemented. (Responsible: Hoàng Trung Hiếu, Action date: Jul 13th, 2026)

- The current manual mock transaction workflow will be replaced by a real online payment system, which requires the integration of third-party payment gateway APIs, the configuration of webhooks for real-time confirmations, and the resolution of edge cases such as failed transactions or refunds. (Responsible: Hoàng Trung Hiếu, Action date: Jul 13th, 2026)

- A comprehensive set of backend APIs will be developed to aggregate and serve key operational metrics (such as revenue, memberships, user statistics, and gym occupancy) for the Admin Dashboard. (Responsible: Trần Thái Vỹ, Action date: Jul 14th, 2026)

- Detailed reporting endpoints with robust date-range filtering and input validation are to be implemented to support data analysis across all gym modules. (Responsible: Trần Thái Vỹ, Action date: Jul 15th, 2026)

- The client-side interfaces for user profile management and membership subscriptions will be designed and implemented to ensure a seamless user experience. (Responsible: Khả Phước Lộc, Action date: Jul 16th, 2026)

- The client-side payment interface enabling members to securely initiate and process their transactions will be constructed. (Responsible: Nguyễn Thanh Phát Thịnh, Action date: Jul 16th, 2026)

- The administrative dashboards for tracking revenue reports, branch occupancy, and overall membership statistics, along with the admin payment control interface, are to be developed. (Responsible: Khả Phước Lộc, Action date: Jul 17th, 2026)

- The administrative UI components for monitoring user demographics, tracking workout streaks, and analyzing exercise engagement metrics are to be integrated into the main dashboard. (Responsible: Nguyễn Thanh Phát Thịnh, Action date: Jul 17th, 2026)

# Next week's goals:

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 | SP-63: BE_Admin_send_notification; SP-64: BE_Admin_send_announcement SP-65: Define software architecture | 26/07/2026 | Trần Thái Vỹ |
| 2 | SP-54: BE_Resolve_natural_language SP-55: BE_Handle_generator_logic SP-57: BE_Collect_exercises_informations SP-58: BE_Support_multiple_workout_plans SP-67: DB ER diagram design | 26/07/2026 | Hoàng Trung Hiếu |
| 3 | SP-59: FE_Create_workout_schedule_page SP-69: FE_Create_admin_announcement SP-68: Design user interface | 26/07/2026 | Nguyễn Thanh Phát Thịnh |
| 4 | SP-56: FE_create_chatFrame_for_interact SP-60: FE_Improve_workout_page_feature SP-61: FE_Create_admin_notification_page SP-66: Class diagrams | 26/07/2026 | Khả Phước Lộc |