Weekly Report

15/06/2026 – 21/06/2026

Group ID: 01

Project Name: GymHub

Prepared by: Trần Thái Vỹ

Team members:

24127073 - Khả Phước Lộc: Project Manager, Frontend Developer

24127041 - Hoàng Trung Hiếu: Backend Developer, Database Management, Tester

24127125 - Nguyễn Thanh Phát Thịnh: Frontend Developer

24127264 - Trần Thái Vỹ: Backend Developer, Tester

# Achievements since last week:

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | Finish Feasibility study [SP-3] | 17/06/26 | Trần Thái Vỹ | 100% |
| 2 | Finalize [SP-7] and [SP-9] Google forms | 17/06/26 | Trần Thái Vỹ, Nguyễn Thanh Phát Thịnh | 100% |
| 3 | [SP-4] Initial Requirements Gathering | 21/06/26 | All members | 100% |
| 4 | [SP-8] Writing project proposal document | 21/06/26 | Hoàng Trung Hiếu | 100% |

# Issues and impacts:

- Writing the Project Proposal document (SP-8) requires synthesizing a large amount of raw data from the initial requirements gathering process (SP-4), slowing down the completion of the document for the upcoming deadline. (Responsible: Hoàng Trung Hiếu, Action date: Jun 16th, 2026)

- In the project manager role, contacting and scheduling time to survey external stakeholders is hindered because gym managers are quite busy, causing a slight impact on the overall schedule. (Responsible: Khả Phước Lộc, Action date: Jun 16th, 2026)

- The response rate for interview form 1 (SP-7) is quite low, leading to a lack of necessary quantitative data to support the analysis in the project proposal. (Responsible: Trần Thái Vỹ, Action date: Jun 19th, 2026)

- The responses in interview form 2 (SP-9) contain many open-ended answers with highly scattered opinions, making it difficult to distill them into accurate functional requirements for the application. (Responsible: Nguyễn Thanh Phát Thịnh, Action date: Jun 20th, 2026)

# Next week's goals:

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 | [SP-12] Design GUI (Figma) | 28/06/26 | Khả Phước Lộc |
| 2 | [SP-11] Detailed requirement document, [SP-13] Design Database schema | 28/06/26 | Hoàng Trung Hiếu |
| 3 | [SP-15] Writing Vision document | 28/06/26 | Trần Thái Vỹ |
| 4 | [SP-16] UI Prototyping | 28/06/26 | Nguyễn Thanh Phát Thịnh |