Weekly Report

17/08/2026 – 23/08/2026

Group ID: 01

Project Name: GymHub

Prepared by: Trần Thái Vỹ

Team members:

24127073 - Khả Phước Lộc: Project Manager, Frontend Developer

24127041 - Hoàng Trung Hiếu: Backend Developer, Database Management, Tester

24127125 - Nguyễn Thanh Phát Thịnh: Frontend Developer

24127264 - Trần Thái Vỹ: Backend Developer, Tester

# Achievements since last week:

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | Backend Bug Fixing: - Fix logic error allowing active plan deletion (MWP-06). - Correct streak tracking logic preventing same-day check-ins (CI-05). - Resolve access control issue for suspended/canceled memberships (MMA-07). | 30/08/2026 | Trần Thái Vỹ | 50% |
| 2 | Frontend Bug Fixing: - Implement missing notification call for rejected pending payments (ARP-02). - Ensure correct error handling for non-fitness inputs in the goal resolver (MWP-02). | 30/08/2026 | Nguyễn Thanh Phát Thịnh | 45% |
| 3 | Automated Testing: - Write test scripts using Katalon Studio (or similar) for at least two use-cases - Execute automated tests for at least two scenarios per use-case. - Prepare the automated testing documentation report. | 30/08/2026 | Hoàng Trung Hiếu | 40% |
| 4 | Project Presentation: - Design and structure the final presentation slides. - Synthesize project achievements, architecture, and testing results for the presentation. - Prepare the live demonstration script. | 30/08/2026 | Khả Phước Lộc | 60% |

# Issues and impacts:

- Backend logic flaws permitting the deletion of active workout plans and incorrectly blocking same-day gym re-entries are to be debugged and rectified. (Responsible: Trần Thái Vỹ, Action date: Aug 18th, 2026)

- The missing client-side notification trigger for rejected pending payments will be implemented to ensure users receive prompt administrative feedback. (Responsible: Nguyễn Thanh Phát Thịnh, Action date: Aug 18th, 2026)

- The final project presentation slides, encapsulating the system architecture, feature achievements, and quality assurance metrics, will be designed and structured. (Responsible: Khả Phước Lộc, Action date: Aug 19th, 2026)

- Automated test scripts covering at least two distinct use-cases with multiple scenarios are to be developed and executed utilizing Katalon Studio. (Responsible: Hoàng Trung Hiếu, Action date: Aug 20th, 2026)

- The frontend validation logic for the fitness goal resolver will be updated to properly handle and reject unrelated text inputs prior to submission. (Responsible: Nguyễn Thanh Phát Thịnh, Action date: Aug 21st, 2026)

- The access control mechanisms will be overhauled to ensure that users with suspended or canceled plans are immediately restricted from utilizing active membership features. (Responsible: Trần Thái Vỹ, Action date: Aug 21st, 2026)

- A comprehensive live demonstration script highlighting the platform's core workflows and successfully resolved defects is to be prepared for the final defense. (Responsible: Khả Phước Lộc, Action date: Aug 22nd, 2026)

- A comprehensive automated testing report, detailing script implementations, parameters, and execution results, will be compiled for the final project grading. (Responsible: Hoàng Trung Hiếu, Action date: Aug 23rd, 2026)

# Next week's goals:

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 | Finalize Backend Bug Fixing: Complete the resolution of backend logic defects (MWP-06, CI-05, MMA-07) and ensure overall system stability prior to the final defense. | 30/08/2026 | Trần Thái Vỹ |
| 2 | Finalize Frontend Bug Fixing: Complete the rectification of user interface and notification anomalies (ARP-02, MWP-02) to guarantee a seamless user experience. | 30/08/2026 | Nguyễn Thanh Phát Thịnh |
| 3 | Complete Automated Testing: Finish executing the automated test scripts and compile the final version of the Automated Testing Report. | 30/08/2026 | Hoàng Trung Hiếu |
| 4 | Complete Presentation & Demo: Finalize the comprehensive project presentation slides and prepare the live demonstration script for the defense session. | 30/08/2026 | Khả Phước Lộc |