Weekly Report

22/6/2026 – 28/6/2026

Group ID: 01

Project Name: GymHub

Prepared by: Nguyễn Thanh Phát Thịnh

Team members:

24127073 - Khả Phước Lộc: Project Manager, Frontend Developer

24127041 - Hoàng Trung Hiếu: Backend Developer, Database Management, Tester

24127125 - Nguyễn Thanh Phát Thịnh: Frontend Developer

24127264 - Trần Thái Vỹ: Backend Developer, Tester

# Achievements since last week:

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | [SP-12] Design GUI (Figma) | 06/07/26 | Khả Phước Lộc | 100% |
| 2 | [SP-11] Detailed requirement document, [SP-13] Design Database schema | 06/07/26 | Hoàng Trung Hiếu | 100% |
| 3 | [SP-15] Writing Vision document | 06/07/26 | Trần Thái Vỹ | 60% |
| 4 | [SP-16] UI Prototyping | 06/07/26 | Nguyễn Thanh Phát Thịnh | 100% |

# Issues and impacts:

- Several GUI screens required revisions to ensure consistent layouts, navigation, and component styles. This increased the design workload but improved the usability and visual consistency of the application.
 (Responsible: Khả Phước Lộc, Action date: Jun 04th, 2026)

- Some requirements were unclear or overlapping, requiring updates to both the Detailed Requirement Document and Database Schema. This caused additional review work but reduced the risk of inconsistencies during implementation.
 (Responsible: Hoàng Trung Hiếu, Action date: Jun 04th, 2026)

- The team had different interpretations of several system features and project boundaries in the Vision Document. Additional discussions were required, which slowed progress but helped clarify the overall project scope.
 (Responsible: Trần Thái Vỹ, Action date: Jun 05th, 2026)

- Some UI prototype flows did not match the latest design and requirements, so navigation and interactions had to be revised. This required extra effort but produced a more accurate prototype.
 (Responsible: Nguyễn Thanh Phát Thịnh, Action date: Jun 05th, 2026)

# Next week's goals:

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 | [SP-14] Writing Project Plan document | 12/07/26 | Khả Phước Lộc |
| 2 | [SP-17] Test Planning strategy, [SP-28] Writing Use-case specification | 12/07/26 | Hoàng Trung Hiếu |
| 3 | [SP-15] Writing Vision document | 12/07/26 | Trần Thái Vỹ |
| 4 | [SP-27] Create Use-case model | 12/07/26 | Nguyễn Thanh Phát Thịnh |