Weekly Report

27/07/2026 – 02/08/2026

Group ID: 01

Project Name: GymHub

Prepared by: Trần Thái Vỹ

Team members:

24127073 - Khả Phước Lộc: Project Manager, Frontend Developer

24127041 - Hoàng Trung Hiếu: Backend Developer, Database Management, Tester

24127125 - Nguyễn Thanh Phát Thịnh: Frontend Developer

24127264 - Trần Thái Vỹ: Backend Developer, Tester

# Achievements since last week:

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | Backend - Fitness, Streaks, QR, Occupancy & Notifications: - BE_Fitness-record_All features (SP-78) - BE_Streaks_All features (SP-75) - BE_QR checkin/checkout (SP-80) - BE_Occupancy_All features (SP-76) - BE_Update_announcements_system (SP-79) | 02/08/2026 | Trần Thái Vỹ | 100% |
| 2 | Frontend - Fitness Record & Occupancy Manage: - FE_Design Fitness record page (SP-84) - FE_Occupancy-Manage-In-Admin-Console (SP-87) | 02/08/2026 | Nguyễn Thanh Phát Thịnh | 100% |
| 3 | Frontend - Admin Console Features: - FE_Add-QR-Button-on-Admin-Console (SP-86) - FE_Add-Announcement-Page-in-Admin-Console (SP-88) | 02/08/2026 | Khả Phước Lộc | 100% |
| 4 | Backend - System Integration: - Integrate & Stabilization Backend (SP-74) | 02/08/2026 | Hoàng Trung Hiếu | 100% |

# Issues and impacts:

- The backend architecture for comprehensive fitness tracking, including workout streaks and personal records, is to be designed and fully implemented. (Responsible: Trần Thái Vỹ, Action date: Jul 27th, 2026)

- The core API functionalities supporting the QR check-in/check-out mechanism, live occupancy monitoring, and the system-wide announcement updates will be developed. (Responsible: Trần Thái Vỹ, Action date: Jul 28th, 2026)

- The user interface for the fitness record page will be designed and implemented to provide an intuitive tracking experience for end-users. (Responsible: Nguyễn Thanh Phát Thịnh, Action date: Jul 29th, 2026)

- A dedicated QR check-in/check-out control feature will be integrated directly into the Admin Console interface for administrative use. (Responsible: Khả Phước Lộc, Action date: Jul 30th, 2026)

- The client-side module for managing and monitoring real-time gym occupancy within the Admin Console is to be constructed. (Responsible: Nguyễn Thanh Phát Thịnh, Action date: Jul 31st, 2026)

- The graphical user interface enabling administrators to create, update, and manage system announcements is to be developed on the Admin Console. (Responsible: Khả Phước Lộc, Action date: Aug 1st, 2026)

- A comprehensive integration of all disparate backend modules will be carried out to ensure seamless data flow and communication across the system. (Responsible: Hoàng Trung Hiếu, Action date: Aug 1st, 2026)

- Extensive backend stabilization procedures, including bug fixing and performance optimization, are to be executed to prepare the system for deployment. (Responsible: Hoàng Trung Hiếu, Action date: Aug 2nd, 2026)

# Next week's goals:

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 | Frontend - GUI Improvement: - FE_Remove-Hard-Code-in-DashboardPage (SP-89) | 14/08/2026 | Nguyễn Thanh Phát Thịnh |
| 2 | Frontend - GUI Improvement: - FE_Add-Mobile-Feature (SP-90) - FE_Add-Trend-Chart-For-Body-Fat (SP-91) | 14/08/2026 | Khả Phước Lộc |
| 3 | System Testing: - System Testing (SP-82) - Test Case for All UseCase (SP-92) - Test Report (SP-93) | 14/08/2026 | Trần Thái Vỹ |
| 4 | Testing Documentation: - Test plan document (SP-83) | 14/08/2026 | Hoàng Trung Hiếu |