Weekly Report

29/6/2026 – 05/7/2026

Group ID: 01

Project Name: GymHub

Prepared by: Nguyễn Thanh Phát Thịnh

Team members:Weekly Report 29/6/2026-05/7/2026

24127073 - Khả Phước Lộc: Project Manager, Frontend Developer

24127041 - Hoàng Trung Hiếu: Backend Developer, Database Management, Tester

24127125 - Nguyễn Thanh Phát Thịnh: Frontend Developer

24127264 - Trần Thái Vỹ: Backend Developer, Tester

# Achievements since last week:

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | [SP-14] Writing Project Plan document | 12/07/26 | Khả Phước Lộc | 100% |
| 2 | [SP-17] Test Planning strategy, [SP-28] Writing Use-case specification | 12/07/26 | Hoàng Trung Hiếu | 100% |
| 3 | [SP-15] Writing Vision document | 12/07/26 | Trần Thái Vỹ | 100% |
| 4 | [SP-27] Create Use-case model | 12/07/26 | Nguyễn Thanh Phát Thịnh | 100% |

# Issues and impacts:

- Several task dependencies and schedule estimates in the Project Plan had to be revised to match the actual project scope. This required additional coordination but resulted in a more realistic development plan.
 (Responsible: Khả Phước Lộc, Action date: Jul 10th, 2026)

- Some requirements were not detailed enough to define complete test cases and use-case flows. Additional review was required, increasing the documentation effort but improving clarity and test coverage.
 (Responsible: Hoàng Trung Hiếu, Action date: Jul 11th, 2026)

- Different interpretations of the system scope and major features required several revisions to the Vision Document. This delayed finalization slightly but improved the team’s shared understanding of the project.
 (Responsible: Trần Thái Vỹ, Action date: Jul 10th, 2026)

- Several actor responsibilities and use-case relationships were initially unclear, requiring the Use-case Model to be reorganized. This added revision time but improved the correctness and readability of the diagrams.
 (Responsible: Nguyễn Thanh Phát Thịnh, Action date: Jul 11th, 2026)

# Next week's goals:

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 |  | 12/07/26 | Khả Phước Lộc |
| 2 |  | 12/07/26 | Hoàng Trung Hiếu |
| 3 |  | 12/07/26 | Trần Thái Vỹ |
| 4 |  | 12/07/26 | Nguyễn Thanh Phát Thịnh |