Weekly Report

03/08/2026 – 09/08/2026

Group ID: 01

Project Name: GymHub

Prepared by: Trần Thái Vỹ

Team members:

24127073 - Khả Phước Lộc: Project Manager, Frontend Developer

24127041 - Hoàng Trung Hiếu: Backend Developer, Database Management, Tester

24127125 - Nguyễn Thanh Phát Thịnh: Frontend Developer

24127264 - Trần Thái Vỹ: Backend Developer, Tester

# Achievements since last week:

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | Frontend - GUI Improvement: - FE_Remove-Hard-Code-in-DashboardPage (SP-89) | 14/08/2026 | Nguyễn Thanh Phát Thịnh | 30% |
| 2 | Frontend - GUI Improvement: - FE_Add-Mobile-Feature (SP-90) - FE_Add-Trend-Chart-For-Body-Fat (SP-91) | 14/08/2026 | Khả Phước Lộc | 45% |
| 3 | System Testing: - System Testing (SP-82) - Test Case for All UseCase (SP-92) - Test Report (SP-93) | 14/08/2026 | Trần Thái Vỹ, Hoàng Trung Hiếu | 60% |
| 4 | Testing Documentation: - Test plan document (SP-83) | 14/08/2026 | Hoàng Trung Hiếu | 55% |

# Issues and impacts:

- Static data references within the Dashboard interface will be replaced with dynamic API integrations to ensure real-time accuracy. (Responsible: Nguyễn Thanh Phát Thịnh, Action date: Aug 3rd, 2026)

- Dedicated mobile-responsive viewing modes for the application will be designed and implemented to enhance user accessibility across different devices. (Responsible: Khả Phước Lộc, Action date: Aug 3rd, 2026)

- A comprehensive suite of test cases covering all primary user interactions, business logic, and edge cases will be authored and documented. (Responsible: Trần Thái Vỹ, Action date: Aug 4th, 2026)

- The strategic test plan document outlining testing scopes, environments, methodologies, and resource allocations is to be finalized for project approval. (Responsible: Hoàng Trung Hiếu, Action date: Aug 4th, 2026)

- A graphical trend chart visualizing users' body fat percentage over time will be engineered and integrated into the health analytics module. (Responsible: Khả Phước Lộc, Action date: Aug 5th, 2026)

- End-to-end system testing procedures will be executed to evaluate the stability and performance of all newly integrated graphical features. (Responsible: Trần Thái Vỹ, Action date: Aug 6th, 2026)

- Focused functional testing on cross-platform compatibility and edge-case scenarios will be conducted to support the primary quality assurance efforts. (Responsible: Hoàng Trung Hiếu, Action date: Aug 6th, 2026)

- Detailed defect reports containing replication steps, environmental variables, and error logs will be generated and distributed to the frontend engineering team. (Responsible: Trần Thái Vỹ, Action date: Aug 7th, 2026)

- User interface anomalies and data rendering bugs identified during the dashboard evaluation phase will be systematically investigated and resolved. (Responsible: Nguyễn Thanh Phát Thịnh, Action date: Aug 7th, 2026)

- Layout inconsistencies and mobile responsiveness issues reported by the quality assurance team are to be promptly rectified to ensure cross-device consistency. (Responsible: Khả Phước Lộc, Action date: Aug 8th, 2026)

- A comprehensive re-evaluation of the previously reported defects will be performed to verify that all functional anomalies have been successfully patched. (Responsible: Hoàng Trung Hiếu, Action date: Aug 8th, 2026)

- Final code optimizations for the Dashboard module will be applied to prevent rendering bottlenecks after the removal of hard-coded structures. (Responsible: Nguyễn Thanh Phát Thịnh, Action date: Aug 9th, 2026)

- A final test execution report summarizing defect metrics, test case coverage, and overall system readiness will be compiled for the project stakeholders. (Responsible: Trần Thái Vỹ, Action date: Aug 9th, 2026)

# Next week's goals:

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 | Frontend - GUI Improvement: - FE_Remove-Hard-Code-in-DashboardPage (SP-89) | 14/08/2026 | Nguyễn Thanh Phát Thịnh |
| 2 | Frontend - GUI Improvement: - FE_Add-Mobile-Feature (SP-90) - FE_Add-Trend-Chart-For-Body-Fat (SP-91) | 14/08/2026 | Khả Phước Lộc |
| 3 | System Testing: - System Testing (SP-82) - Test Case for All UseCase (SP-92) - Test Report (SP-93) | 14/08/2026 | Trần Thái Vỹ, Hoàng Trung Hiếu |
| 4 | Testing Documentation: - Test plan document (SP-83) | 14/08/2026 | Hoàng Trung Hiếu |