Weekly Report

08/06/2026 – 14/06/2026

Group ID: 01

Project Name: GymHub

Prepared by: Trần Thái Vỹ

Team members:

24127073 - Khả Phước Lộc: Project Manager, Frontend Developer

24127041 - Hoàng Trung Hiếu: Backend Developer, Database Management, Tester

24127125 - Nguyễn Thanh Phát Thịnh: Frontend Developer

24127264 - Trần Thái Vỹ: Backend Developer, Tester

# Achievements since last week:

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | [SP-5] Determine objective (topic of the app/website) | 14/06/26 | Hoàng Trung Hiếu | 100% |
| 2 | [SP-6] Determine stakeholders | 14/06/26 | Khả Phước Lộc | 100% |
| 3 | [SP-3] Feasibility | 14/06/26 | Trần Thái Vỹ | 70% |
| 4 | [SP-7] Create google form for interview 1 | 14/06/26 | Trần Thái Vỹ | 50% |
| 5 | [SP-9] Create google form for interview 2 | 14/06/26 | Nguyễn Thanh Phát Thịnh | 50% |

# Issues and impacts:

- Fully identifying and analyzing the stakeholders (SP-6) is proving difficult due to a lack of practical information from small and medium-sized gym management models, which risks delaying the requirements gathering phase. (Responsible: Khả Phước Lộc, Action date: Jun 10th, 2026)

- Finalizing the core objective of the application (SP-5) is taking longer than expected because the team has differing opinions on which features to prioritize (e.g., payment integration vs. occupancy tracking). (Responsible: Hoàng Trung Hiếu, Action date: Jun 10th, 2026)

- The technical feasibility study (SP-3) for the QR code check-in system is prolonged due to a lack of suitable reference materials applicable to a free-tier environment constraint. (Responsible: Trần Thái Vỹ, Action date: Jun 12th, 2026)

- Designing the questionnaire for interview 2's Google Form (SP-9) targeting gym members is stalled because the primary pain points of the end-users haven't been clearly identified yet. (Responsible: Nguyễn Thanh Phát Thịnh, Action date: Jun 13th, 2026)

# Next week's goals:

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 | Finalize Google forms for interviews (SP-7, SP-9) | 17/06/26 | Trần Thái Vỹ, Nguyễn Thanh Phát Thịnh |
| 2 | Conduct Initial Requirements Gathering (SP-4) | 21/06/26 | All members |
| 3 | Start writing project proposal document (SP-8) | 21/06/26 | Hoàng Trung Hiếu |